Pipeline CRM

Project plan for Plane: description, workflow and work items

| Field | Value |
| --- | --- |
| Project name | Pipeline CRM |
| Suggested identifier | CRM (work items become CRM-1, CRM-2 …) |
| Type | Sales CRM with quotations, approvals, subscriptions and invoicing |
| Current status | Frontend prototype complete and demo-ready. 37 of 58 work items done. Backend not started. |
| Tech stack | Next.js 14, TypeScript, Tailwind CSS, Zustand (browser storage for now), jsPDF |
| Users | Sales Rep, Admin, CEO |

# 1. Project description

Pipeline CRM helps a sales team move a deal from first contact to a paid invoice in one place. Reps manage their own deals and quotations. Admin and CEO see everything, approve price reductions, create rep accounts and issue invoices. Every price cut below the allowed limit needs approval, so the company keeps control of margins.

## Goals

- Give every rep one clear view of deals, tasks and target progress.

- Make discount approval fast and traceable (who asked, who approved, why).

- Support both one-time and subscription (monthly or annual) products, with ARR and MRR.

- Turn a final quotation into an invoice in two clicks.

- Give the CEO live numbers: pipeline, forecast, won revenue, churn.

## Success measures

- Discount approval time under 1 working day.

- Every closed deal has a reason note (done or cancelled).

- 100% of invoices created from a final quotation.

- Each rep can see their progress against target at any time.

## In scope

- Rep, Admin and CEO portals with role-based access.

- Deals, pipeline, contacts, files, activity, records, tasks.

- Quotations with versions, line items, GST, discount approval.

- Subscription products, ARR and MRR.

- Final quote, invoice, PDF, paid status.

- Team management, reports, settings.

## Out of scope (current phase)

- Real database and login (planned in M12).

- Online payment collection.

- Email and WhatsApp sending.

- Accounting software integration.

# 2. Roles and permissions

| Area | Sales Rep | Admin | CEO |
| --- | --- | --- | --- |
| Deals and pipeline | Own deals only | All deals, assign to rep | All deals |
| Create quotation | Yes | Yes | Yes |
| Approve 5 to 15% discount | No | Yes | Yes |
| Approve above 15% or below minimum price | No | No | Yes |
| Mark quote as final | Yes | Yes | Yes |
| Create invoice | No (view own) | Yes | View only |
| Mark invoice paid | No | Yes | No |
| Create rep accounts | No | Yes | Yes |
| Reports | No | Yes | Yes |
| Settings and price list | No | Yes | Yes |
| Own progress and details | Yes | See every rep | See every rep |

# 3. Workflow

## 3.1 Deal lifecycle

- Rep, Admin or CEO creates a deal with company, client, GST number, risk level and target date.

- The deal moves through stages: Discover → Identify → Next → Proposal → Closed.

- Moving to Closed opens a pop-up. The user picks Deal done (green) or Cancelled (red) and must write a note.

- Cancelled deals appear in the dashboard Churn box and the Cancelled pipeline tile.

- Moving a closed deal back to an earlier stage reopens it.

## 3.2 Quotation and approval

- Rep creates one or more quotations on the deal. Each has line items, quantity, price, GST and, for subscriptions, a term in months.

- The system compares the price with the list price and the product minimum price.

- If the discount needs approval, the rep adds a reason and the quote becomes Pending approval. It is locked.

- Admin and/or CEO get an alert (bell, banner and sidebar count).

- The approver approves or rejects with a comment. The rep gets an alert.

- Approved quote can be marked Sent, then Final.

| Discount | Who decides |
| --- | --- |
| Up to 5% | Auto-approved |
| Above 5% up to 15% | Admin or CEO |
| Above 15%, or any item below its minimum price | CEO only |

Limits are editable by Admin in Settings.

## 3.3 Final quote to invoice

- Marking a quote Final sets the deal amount, closes the deal as won and alerts Admin and CEO.

- Admin creates the invoice from the final quote (deal page or Invoices page).

- The invoice has items, subtotal, 18% GST and total. Anyone with access can view it, print it or download the PDF.

- Admin marks the invoice Paid when money is received.

## 3.4 Rep onboarding and progress

- Admin or CEO creates a rep account with name, email, password, phone, city and sales target.

- The rep signs in, adds own phone and city, and sees a progress bar of won revenue against target.

- Admin and CEO open any rep to see deals won, pipeline, conversion, tasks done, invoiced and paid amounts.

## 3.5 Tasks and reminders

- Tasks can be added from the dashboard, the Tasks page or a deal.

- The dashboard shows tasks due today, overdue and the next 7 days, plus deals reaching their target date.

- The sidebar shows the count of tasks due.

# 4. Setting this up in Plane

Plane wording can differ slightly between versions (for example “work items” were called “issues” earlier). Use the closest option in your version.

## Step 1: Create the project

- Name: Pipeline CRM. Identifier: CRM.

- Paste section 1 (Project description) into the project description or a Plane Page named “Project overview”.

- Add members: product owner, developers, tester. Give the client read access if you want them to follow progress.

## Step 2: States

| State | Group | Use |
| --- | --- | --- |
| Backlog | Backlog | Planned, not scheduled |
| Todo | Unstarted | Scheduled in a cycle |
| In Progress | Started | Being built |
| In Review | Started | Code review or client review (add as a custom state) |
| Done | Completed | Built and tested |
| Cancelled | Cancelled | Dropped |

## Step 3: Labels

Frontend · Backend · UI/UX · Bug · Approval flow · Finance · Subscription · Integration · Client request

## Step 4: Modules

Create the 12 modules listed in section 5, one per row heading. Each module groups its work items.

## Step 5: Cycles (sprints)

| Cycle | Goal | Dates (suggested) |
| --- | --- | --- |
| Cycle 1 · Prototype v1 | All frontend work items. Mark as completed. | Completed |
| Cycle 2 · Client demo polish | Fixes from client feedback, search, counter-offer, compare | 2 weeks |
| Cycle 3 · Backend foundation | Database, API, real login, file upload | 3 weeks |
| Cycle 4 · Integrations and launch | Email, WhatsApp, GST invoice rules, deploy, tests | 3 weeks |

## Step 6: Create the work items

- Create each row of section 5 as a work item inside its module.

- Set priority and estimate points from the table.

- Set the state: items marked Done go straight to Done. Add them anyway, so the client sees the full history.

- If your Plane version supports CSV import, copy the section 5 tables into a spreadsheet with the same columns and import.

## Step 7: Saved views

- Backend backlog: label Backend, state Backlog.

- High priority open: priority Urgent or High, state not Done.

- Client demo: state In Review.

# 5. Work items by module

Total work items: 58. Done: 37. Backlog: 21.

## M1 · Authentication & Roles

Login, role-based portals for Rep, Admin and CEO.

| Work item | Priority | Points | State |
| --- | --- | --- | --- |
| Login page with demo accounts | High | 2 | Done |
| Role-based portals with route guard | High | 3 | Done |
| Separate login per browser tab (multi-role demo) | Medium | 2 | Done |
| Real authentication (JWT or SSO) and password hashing | Urgent | 8 | Backlog |
| Password reset and email invite | Medium | 3 | Backlog |

## M2 · Dashboard

Daily view of money, tasks and risks.

| Work item | Priority | Points | State |
| --- | --- | --- | --- |
| Stat cards, revenue chart, deals-by-stage chart | High | 3 | Done |
| Due-today banner, upcoming, top deals, churn widgets | High | 5 | Done |
| Rep target progress bar | Medium | 2 | Done |
| Revenue chart from real data (replace sample numbers) | High | 5 | Backlog |

## M3 · Deals & Pipeline

Deal records, stages and closing.

| Work item | Priority | Points | State |
| --- | --- | --- | --- |
| Create deal form and deal detail page | High | 5 | Done |
| Stage bar and 6-tile drag-and-drop pipeline | High | 5 | Done |
| Close dialog: Deal done or Cancelled with required note | High | 3 | Done |
| Contacts, files list and GST format validation | Medium | 3 | Done |
| Activity, Records, Tasks and Social media tabs | Medium | 3 | Done |
| GST auto-fill of company name | Low | 5 | Backlog |
| Real file upload to storage | Medium | 5 | Backlog |

## M4 · Quotations & Approvals

Multiple quotes per deal with discount approval.

| Work item | Priority | Points | State |
| --- | --- | --- | --- |
| Multiple quotations per deal with line items and GST | Urgent | 8 | Done |
| Discount tiers: up to 5% auto, 5 to 15% Admin or CEO, above 15% CEO | Urgent | 5 | Done |
| Minimum price rule sends quote to CEO | High | 3 | Done |
| Approval queue with approve, reject and comment | High | 5 | Done |
| Alerts to Admin and CEO, reply alert to rep | High | 3 | Done |
| Quote print preview | Low | 2 | Done |
| Counter-offer by approver and quote compare view | Medium | 5 | Backlog |

## M5 · Subscriptions & Pricing

Price list and recurring revenue.

| Work item | Priority | Points | State |
| --- | --- | --- | --- |
| Product price list with list and minimum price | High | 3 | Done |
| Billing types: One-time, Monthly, Annual with term in months | High | 5 | Done |
| ARR and MRR on quote, dashboard and reports | Medium | 3 | Done |
| Subscription renewal reminders | Medium | 5 | Backlog |

## M6 · Invoices

From final quote to paid invoice.

| Work item | Priority | Points | State |
| --- | --- | --- | --- |
| Mark quote as final: deal amount updates, deal closes | Urgent | 3 | Done |
| Admin creates invoice from final quote | Urgent | 5 | Done |
| Invoice view, print and PDF download | High | 3 | Done |
| Paid and unpaid status | Medium | 2 | Done |
| State-wise GST (CGST, SGST, IGST) and legal invoice numbering | High | 5 | Backlog |
| Email invoice to client | Medium | 3 | Backlog |

## M7 · Team & Rep Progress

Rep accounts, details and target tracking.

| Work item | Priority | Points | State |
| --- | --- | --- | --- |
| Admin and CEO create rep accounts | High | 3 | Done |
| Rep profile and own details | Medium | 2 | Done |
| Rep progress against sales target | High | 3 | Done |
| Team page with progress per rep | Medium | 3 | Done |
| Edit, deactivate and reset password for a rep | Medium | 2 | Backlog |

## M8 · Tasks & Reminders

Follow-ups so nothing is missed.

| Work item | Priority | Points | State |
| --- | --- | --- | --- |
| Tasks page: Overdue, Today, Upcoming, Done | High | 3 | Done |
| Quick add on dashboard and per-deal Tasks tab | Medium | 2 | Done |
| Email and push reminders | Medium | 5 | Backlog |
| Calendar view | Low | 5 | Backlog |

## M9 · Reports

Management reporting.

| Work item | Priority | Points | State |
| --- | --- | --- | --- |
| KPIs, forecast by month, funnel, rep comparison, churn | High | 5 | Done |
| CSV export of deals | Medium | 2 | Done |
| Win and lost reason report | Medium | 3 | Backlog |

## M10 · Settings & Audit

Admin controls.

| Work item | Priority | Points | State |
| --- | --- | --- | --- |
| Editable approval limits | High | 2 | Done |
| Product list management | High | 3 | Done |
| Audit log page (who changed what and when) | Medium | 3 | Backlog |

## M11 · UI/UX & Platform

Look, feel and quality.

| Work item | Priority | Points | State |
| --- | --- | --- | --- |
| Brand theme with dark and light mode | High | 3 | Done |
| Responsive layout, sticky sidebar, mobile tab bar | High | 3 | Done |
| Sidebar count badges and notification bell | Medium | 2 | Done |
| Quick search (Ctrl+K) | Low | 3 | Backlog |
| Accessibility and cross-browser testing | Medium | 3 | Backlog |

## M12 · Backend & Deployment

Turning the prototype into a real product.

| Work item | Priority | Points | State |
| --- | --- | --- | --- |
| Database schema and REST API | Urgent | 13 | Backlog |
| Connect frontend to the API | Urgent | 8 | Backlog |
| Email and WhatsApp notifications | Medium | 8 | Backlog |
| Deploy to cloud with CI pipeline | High | 3 | Backlog |
| Automated tests | Medium | 5 | Backlog |

# 6. Data model (for the backend phase)

| Entity | Key fields |
| --- | --- |
| User | id, name, email, password hash, role (rep, admin, ceo), phone, city, sales target |
| Deal | id, company, client, GST number, rep, stage, risk, target date, notes, amount, outcome (won or cancelled), close note, closed date |
| Contact | id, deal, name, phone, email |
| File | id, deal, name, size, storage path |
| Product | id, name, billing (one-time, monthly, annual), list price, minimum price |
| Quote | id, deal, version, status, reason, approval level needed, final flag, expiry date, audit log |
| Quote item | id, quote, product, quantity, list price, price, GST %, billing, term in months |
| Invoice | id, deal, quote, subtotal, GST, total, date, due date, status (unpaid or paid), created by |
| Task | id, deal, title, due date, done, rep |
| Activity | id, deal, text, timestamp |
| Notification | id, recipient role, text, link, read, timestamp |
| Settings | auto-approve limit, Admin approval limit |

## Key business rules

- Total = sum of line amounts × (1 + GST). Monthly line = price × qty × term months. Annual line = price × qty × term ÷ 12.

- ARR = monthly price × qty × 12, or annual price × qty. MRR = ARR ÷ 12.

- A cancelled deal is not counted as won in targets or reports.

- Only one quote per deal can be Final. Marking another replaces it.